SEO Bi-weekly Meeting: Acme Plumbing & HVAC

Attendees: Sarah Mitchell (Acme), James Carter (Webserv), Dana Reyes (Webserv)

Date: March 5, 2026

Purpose:

To review recent SEO progress, share quick wins, and align on upcoming priorities that support your business goals.

1. Performance Pulse & Key Insights

- Organic Sessions QTD: 2,804 → Goal: 6,500 (43.1% of goal for the month)

  - Pacing is slightly behind, concentrated in a handful of landing pages (e.g., /services/water-heater-repair and /emergency-plumbing).

  - Growth has been driven by the emergency plumbing cluster — up +41% vs. prior period after a content refresh in late February.

  - Performance for drain cleaning pages has softened (-6% sessions). Optimization sprint planned for next period.

  - Next sprint: optimize underperformers and track lift in GSC (clicks, impressions, CTR, position).

- NSM Metric QTD (Total Leads): 179 → Goal: 280 (63.9% of goal for the month)

  - Performance is pacing ahead of the leads target relative to where sessions are tracking.

  - CVR holding strong at 3.99% vs. 3.93% prior period — the emergency plumbing and water heater pages are converting exceptionally well.

  - We'll continue monitoring to ensure momentum holds through month-end.

- Organic Calls: 67 (vs. 54 prior period — +24.1%)

  - Call volume tracking above target for the period.

  - Top call-driving page: /emergency-plumbing (54 calls attributed this period).

Top Session Movers (Last 14 Days)

| Page | Sessions | Change | Conversions |
| --- | --- | --- | --- |
| /services/water-heater-repair | 341 | +28% | 18 |
| /emergency-plumbing | 298 | +41% | 22 |
| /ac-repair-irvine | 187 | +15% | 9 |
| /drain-cleaning | 164 | -6% | 6 |
| /sewer-line-replacement | 143 | +33% | 11 |

2. Progress & Quick Wins

| Area | What We Did / Learned | What's Next |
| --- | --- | --- |
| New Content | Published 'Signs Your Water Heater Needs Replacing' blog post — 1,200 words, targeting water-heater-replacement-cost cluster. Indexed within 48 hrs. | Monitor impressions over 30 days; build 2 internal links from service pages. |
| Content Optimization | Rewrote meta titles and H1s for 8 AC repair pages. Average position improved from 18.3 → 14.7 after update. | Refresh body copy on top 3 pages with new FAQ schema once rankings stabilize. |
| Technical SEO | Fixed 34 broken internal links flagged in last Screaming Frog crawl. Resolved 2 redirect chains > 3 hops. | Run re-crawl next week to confirm fixes. Address remaining 12 slow pages (LCP > 4s). |
| Local SEO | Optimized GBP posts for summer HVAC campaign. Added 14 new Q&A entries. Profile views up 22% vs prior period. | Upload 10 new job-site photos. Request 5 new Google reviews from recent customers. |

3. Partnerships & Alignment

- Client confirmed approval for the new drain-cleaning landing page design mockup — sending to dev this week.

- Request to create 2 city-specific pages for Laguna Beach and Newport Beach — adding to sprint backlog for next period.

- Webserv to share updated keyword tracking spreadsheet by Friday.

- Client mentioned a new 'tankless water heater' promotion launching June 1 — will need dedicated landing page and blog support.

- Next meeting: March 19 at 10am PT.

Webserv  |  32 Discovery Suite 130, Irvine, CA 92618  |  webserv.io